# Elephant Rumble Detector: Progress Update

## Tuesday, 6 October 2026: understanding FruitPunch AI’s detector

- Forked and went through FruitPunch AI’s elephant-rumble-inference codebase and its training notebook.

- Documented how the pipeline works: audio is resampled to 500 Hz and fed to the frozen AVES model, which turns every 0.64 s of sound into a 768-number embedding. A small classifier (768 → 192 → 2) then labels each embedding as rumble or not rumble.

- Found that the trained model can no longer be downloaded because the author’s site is offline. Located the original weights (2024-07-03.pth) in the FruitPunchAI folder on the lab PC, verified them, and saved them to a branch of the fork.

- Reviewed options to speed up inference on GPU and on CPU, for field teams working on laptops.

- Confirmed that only the small classifier needs retraining, which makes replicating FruitPunch’s training feasible.

## Friday, 9 October 2026: replicating and retraining the model

- Mapped ELP’s training and testing datasets on the L: drive. From the notebook’s saved output, identified the exact selection tables FruitPunch trained and tested on:

  - Training: 56 clearing days and 109 Nouabale-Ndoki forest days.

  - Testing: 24 Nouabale-Ndoki forest days (Sample A).

  - The Dzanga test days are left out for now.

- Wrote a replication script that follows FruitPunch’s notebook (preparing embeddings, training, and detection). It reproduces their per-day rumble and non-rumble counts almost exactly. Tested it end to end on a cloud machine before running it on the lab PC.

- Wrote a Python version of ELP’s Detector Validation scoring: a hit needs more than 1% overlap in time and frequency, with precision, recall and false positives per hour reported at score thresholds in 0.05 steps. Detections now carry a real confidence score, so the threshold can be chosen (the original code wrote a fixed 0.9).

- Set up the new lab PC (RTX 4060) with Python, PyTorch (GPU) and VS Code. Copied the data to the local SSD.

- Ran the full pipeline:

  - Embedded all 189 training and test days.

  - Retrained the classifier.

  - Compared it with FruitPunch’s original model.

  - Ran whole-day detection on the Nouabale-Ndoki 24-hour test recordings, scored the way ELP does.

- Findings:

  - The retrained model matches FruitPunch’s original on their own test, so the replication works.

  - As in ELP’s earlier evaluation, whole-day testing shows many false alarms at the default setting. Raising the score threshold improves precision a lot.

  - FruitPunch’s high reported accuracy came from testing on short, balanced clips rather than full days.

- Wrote documentation for each step, plus a plan for improving precision and recall.

## Next steps

- Re-score using only the Sample A days listed in ELP’s Schedule File, so results are directly comparable with the Stanford and Hori-Harm detectors.

- Choose the score threshold on separate validation days rather than on the test days.

- Improve precision. The main levers are:

  - Training on more varied “not rumble” sounds (elephant-free days, thunder, rain).

  - Hard-negative mining.

  - Smoothing the scores over time.

  - A classifier that looks at several seconds of sound at once.

## Reference

Geldenhuys, C. M., & Niesler, T. R. (2024). Learning to Rumble: Automated Elephant Call Classification, Detection and Endpointing Using Deep Architectures. arXiv preprint arXiv:2410.12082. Stellenbosch University. https://arxiv.org/abs/2410.12082. Code available as the Python package aerd: https://pypi.org/project/aerd/.